# Technical Proposal & Financial Proposal for BNPL – Mobile App Development (Frontend Only)

## 1. Introduction

This document presents a technical and financial proposal for building a cross‑platform Buy Now, Pay Later (BNPL) mobile application for iOS and Android. The application will be developed from scratch as a front-end-only delivery and will integrate with existing backend APIs provided by the client or third‑party partners. Designing and UI/UX activities are out of scope; the proposal focuses strictly on implementing the approved UI screens, user flows, and API-driven features.

## 2. Project Scope Overview

The project will be delivered in a single phase focused on mobile-fronted development. The core objective is to deliver a high‑performance, native‑like BNPL experience with bilingual support (Arabic & English) including LTR/RTL layouts, secure authentication, KYC onboarding, product shopping flows, and loan/order management.

In Scope (Frontend):

Flutter mobile app development for iOS and Android (single codebase).

Implementation of UI screens and user journeys based on provided UI references (mobile screens).

REST API integration with existing backend services (authentication, KYC, products, checkout, loans, orders, profile).

Localization: Arabic & English, including LTR & RTL layout support and language switching.

Secure local storage and session management for tokens and user preferences.

Quality assurance, device testing, and release-ready builds (TestFlight / Play Internal Testing).

Out of Scope:

Backend/API development or modification (including database, business rules, and server hosting).

Admin/Merchant portals (web or mobile).

UI/UX design, branding, illustrations, or design system creation.

Production published under client accounts (can be supported as guidance; store owner accounts remain client-managed).

## 3. Proposed Technology Choice – Why Flutter

Flutter is proposed as the primary framework for this startup BNPL app due to the following advantages:

Consistent UI/UX across iOS and Android with a single rendering engine (pixel‑perfect control).

High performance for complex UI and animations due to compiled native ARM code and efficient rendering pipeline.

Strong support for RTL/LTR and localization, suitable for Arabic-first experiences with dynamic layout direction.

Faster iteration with hot reload and a unified codebase for feature parity, reducing long‑term maintenance overhead.

Mature ecosystem for mobile-native capabilities required here (biometrics, camera/KYC capture, secure storage, deep links, notifications).

Reduced platform-specific UI fragmentation compared to bridging approaches, more predictable UI behaviors across devices.

## 4. BNPL Mobile Application (iOS & Android) – Frontend Development

This single phase covers full Flutter app implementation including UI integration, API wiring, localization (Arabic/English), and release-ready builds. The app will consume existing APIs and follow modular architecture to support future scale.

### 4.1 Key User Modules & Features

4.1.1 Onboarding & Authentication

Phone-based OTP authentication (login / signup / resend OTP / OTP timeout handling).

Biometric login (Face ID / Touch ID / Android Biometrics) as an optional quick-auth mechanism.

Session handling (token refresh if available, auto logout, device-level security checks).

4.1.2 KYC Verification

KYC stepper flow (personal details, address, employment/income where applicable).

Document capture via camera and gallery (ID front/back, selfie/liveness capture if supported by API).

Upload progress, retry logic, and KYC status states (pending/approved/rejected + reason display).

4.1.3 Dashboard & Credit Overview

Dashboard with available credit, current balance, next installment due, and status indicators.

Notifications center (API-driven) with read/unread states.

Quick actions: browse products, view loans, view orders, pay installment (if supported by API).

4.1.4 Product Browsing & Checkout

Product listing and search (categories, filters, sorting if available).

Product details view (price, BNPL eligibility, merchant info, images).

Installment calculator (tenure, down payment, fees/charges display based on API rules).

Cart/checkout flow (address selection, payment method selection if applicable, confirmation).

4.1.5 Loan & Order Management

Order tracking (status timeline, order detail, invoice/receipt view if available).

Loan list and loan details (schedule, paid/unpaid installments, outstanding amount).

Installment payment initiation (redirect/webview/payment SDK integration based on client-provided method).

4.1.6 Profile & Settings

Profile management (personal details, KYC status, saved addresses, preferences).

Language switcher (Arabic/English) with immediate RTL/LTR layout updates.

App settings: biometrics toggle, notification preferences (as supported by OS/API), logout.

### 4.2 Non‑Functional Requirements (Frontend)

Performance: smooth navigation, optimized list rendering, image caching, and minimized rebuilds.

Security: secure storage for tokens, sensitive fields masked, TLS-only networking.

Reliability: offline-friendly UI states, graceful API error handling, retries, and user-friendly messages.

Accessibility: scalable text, screen reader labels where feasible, and adequate contrast adherence to provided designs.

### 4.3 Human Resources & Responsibilities

Proposed team composition (indicative; exact allocation may vary based on final scope and API readiness):

| Role | Key Responsibilities |
| --- | --- |
| Project Manager / BA | Planning, sprint management, backlog grooming, client coordination, acceptance criteria, reporting. |
| Flutter Tech Lead | Architecture, code standards, complex integrations (auth/KYC), performance optimization, peer reviews. |
| Flutter Developer | UI implementation, API integration, localization/RTL, state management, bug fixing. |
| QA Engineer (Mobile) | Test plan, functional/regression testing, device matrix testing, bug reporting & verification. |
| Release Support | Build signing support, TestFlight/Play testing pipeline, release checklist. |

### 4.4 Suggested Timeline

Estimated duration: 6 weeks

## 5. Recommended Technical Stack (Frontend)

Mobile Framework: Flutter (latest stable) for iOS & Android.

Architecture: Clean Architecture (presentation/domain/data layers) with feature-based modularization.

State Management: Riverpod or Bloc (final choice aligned with team standards).

Networking: Dio (or http) with interceptors for auth, retries, and logging.

Localization: Flutter Intl / arb-based localization with RTL support.

Secure Storage: flutter_secure_storage / Keychain / Keystore wrappers.

Device Features: local_auth (biometrics), image_picker/camera (KYC capture), permissions_handler.

Source Control: GitHub (or client’s preferred).

## 6. System Architecture Overview (Frontend Perspective)

The mobile app will follow a modular, API-driven architecture. The app communicates with backend services over HTTPS using REST APIs. Frontend layers are separated to improve maintainability and enable parallel feature development.

## Figure 1: High-Level Mobile App Architecture

## Figure 2: App Navigation Map / User Journey

## Figure 3: Localization & RTL/LTR Strategy

## 7. Security & Compliance (App-Side)

Transport security: HTTPS/TLS only; certificate pinning optional if required.

Token handling: store tokens in secure storage; avoid logging sensitive payloads in production.

PII handling: minimal local persistence; mask sensitive fields; secure file handling for KYC images.

Biometrics: OS-level biometric prompts; fallback to OTP/PIN per requirements.

## 8. Development Methodology

Agile delivery using weekly sprints and continuous QA. Each sprint includes planning, development, code review, QA testing, and a demo. A shared backlog and acceptance criteria will be maintained for transparent progress tracking.

Sprint planning + backlog grooming (weekly).

Definition of Done: code reviewed, unit/widget tests where applicable, QA passed, and demo ready.

QA support: iterative fixes based on client feedback during staging/testing releases.

## 9. Deliverables

Flutter source code repository (feature modularized, documented setup).

Configured localization for Arabic (RTL) and English (LTR).

Integrated app flows: OTP/biometrics, KYC, dashboard, products, calculator, checkout, orders, loans, profile.

Release-ready builds for iOS (IPA) and Android (AAB/APK) for testing environments.

QA test cases and final test report (device matrix + key scenarios).

Handover package: build/run instructions, environment variables, and release checklist.

3 months of complimentary frontend support after delivery (minor bug fixes, basic monitoring guidance, and performance-related frontend issues).

### Complimentary Support (3 Months)

- Bug fixing for minor UI issues and crashes reproducible in supported environments.

- Basic performance tuning and UI responsiveness improvements.

- Assistance interpreting frontend logs and issues (requires Client to provide access to crash/analytics tools).

Note: Feature enhancements, new screens, or changes due to backend/API changes are excluded and treated as change requests.

## 10. Assumptions & Client Dependencies

Client will provide finalized UI references/screens, brand assets, and copy (Arabic & English).

Client will provide API documentation, endpoints, test credentials, and sandbox environments for all required features.

KYC vendor requirements (image specs, liveness requirements, SDKs) will be shared before implementation.

App Store / Play Store developer accounts, signing certificates, and provisioning profiles will be managed by the client.

Actual development time line will be count after getting the approved UI and APIs.

## Conclusion

- This proposal outlines a clear, focused, and scalable approach to developing a BNPL Mobile Application frontend using Flutter for both iOS and Android platforms. By leveraging a single, high-performance codebase, the solution ensures faster time-to-market, consistent user experience, and long-term maintainability. The scope is intentionally limited to frontend development, enabling the product team to validate the BNPL concept efficiently while supporting critical features such as bilingual (Arabic & English) usage, RTL/LTR layouts, secure authentication, KYC workflows, and seamless loan and order management. With a structured delivery plan, defined milestones, and startup-friendly payment terms, this engagement is well-positioned to support rapid MVP launch and future platform expansion.

## Financial Proposal

Cost Estimate (Single Phase)

Pricing model: Fixed price (USD) for the single development phase (frontend only).

| Scope Focus | Weeks | Estimated Cost (USD) |
| --- | --- | --- |
| BNPL Mobile Application (iOS & Android) – Frontend Development | 6 | $3,000 |

## Payment Terms

- Work will begin after receiving a 30% advance payment. The remaining 70% will be paid against milestone acceptance as per the milestone distribution.

- Any scope changes will be handled through a change request (CR) and may impact cost/timeline.

## Remarks

This estimation assumes standard BNPL flows and one primary KYC verification flow as exposed by the client APIs.

Payment/collection integration method (redirect, webview, SDK) will be implemented as per the client’s provided approach.

Push notifications (FCM/APNs) can be included if endpoints and credentials are provided; otherwise treated as optional.

All timelines are subject to timely availability of APIs, test environments, and client review cycles.

## Relevant Project References:

eCook – https://apps.apple.com/us/app/ecook/id6450396013

LENTHO – https://apps.apple.com/de/app/lentho-community/id1602655332

Vimory – https://apps.apple.com/us/app/vimory-slideshow-video-maker/id1359573092

Worktok- https://riseuplabs.com/worktok/

Sisimpur – https://play.google.com/store/apps/details?id=apps.orangebd.sisimpur

BMI Calculator – https://apps.apple.com/us/app/bmi-calculator-weight-monitor/id6475051596

Augmi – https://play.google.com/store/apps/details?id=com.riseuplabs.augmi

Islamic Quotes – https://apps.apple.com/us/app/islamic-quotes-motivation/id6448677012