# Technical & Financial Proposal

BigCommerce Project Development

(BigCommerce Website Rebuild + Shopify Migration - Development Only)

Prepared by: Riseup Labs

Date: February 05, 2026

# 1. Introduction

This document provides a technical and financial proposal to rebuild and migrate the client’s existing eCommerce website to BigCommerce. The proposal focuses on development only (configuration, theme implementation/customization, integrations, QA, and release).

Current website: www.beautyfixmedspa.com

Target platform: BigCommerce

Key constraints for this proposal:

Scope is limited to development (BigCommerce configuration, theme implementation/customization, integrations, QA, and deployment support).

Design and UI/UX (wireframes, visual design, branding) are out of scope. We will implement based on client-provided design assets and an approved consolidated sitemap.

Third-party licensing and usage fees (payment gateway, subscription app, migration app, etc.) are excluded and billed directly to the client unless agreed otherwise.

Any new requirements outside the agreed phase scope will be handled via change request.

# 2. Project Scope Overview

## 2.1 In Scope (Development)

BigCommerce store setup and configuration (global settings, tax, shipping basics, security baseline).

Theme setup (custom theme or heavily customized base theme) and implementation of the consolidated page set.

Core pages: Home, About/Company, Services/Treatments (consolidated), Subscription/Products (if applicable), Contact/Booking, Legal pages (Privacy, Terms).

Core commerce: product catalog configuration, product detail customization, cart and checkout configuration within BigCommerce limits.

Payment gateway integration: Stripe (configuration and validation).

Subscription products: migrate/replace Recharge logic with a BigCommerce-compatible subscription solution (final selection to be confirmed).

Basic SEO and performance readiness: URL structure, metadata support, sitemap/robots configuration, theme performance tuning.

Quality assurance, and launch activities (staging, production cutover support).

## 2.2 Out of Scope (Unless Specified Later)

Design and UI/UX work (Figma, branding, interaction design).

Custom backend development outside the BigCommerce ecosystem.

Advanced ERP/CRM integrations.

Content writing and content creation.

Paid app subscription fees (migration tools, subscription apps, etc.).

## 2.3 Key Assumptions

Client will approve the consolidated sitemap and content mapping before development starts.

Client will provide finalized content and media assets per page before implementation of each phase.

Required third-party access will be provided (BigCommerce admin, domain/DNS, Stripe account, Shopify access for migration).

Subscription scope and the historical orders migration depth (how many years/records) will be confirmed during kickoff.

# 3. Proposed Technical Approach & Methodology

We will deliver the rebuild using a phase-based approach with controlled milestones, demos, and acceptance at the end of each phase. The implementation will stay within BigCommerce’s supported customization patterns (Stencil theme customization, apps/integrations, and platform APIs where needed).

## 3.1 Delivery Methodology

Phase kickoff workshop: confirm scope, assumptions, and acceptance criteria.

Iterative implementation with weekly demos on a staging environment.

Definition of Done per feature: implemented, tested, documented, and deployed to staging.

QA Support and sign-off at the end of each phase before moving forward.

## 3.2 Engineering & Quality Practices

Version control, code review, and controlled release branches.

Cross-browser and responsive testing (desktop, tablet, mobile).

Secure configuration (HTTPS, secure cookies/session settings, access controls for admin users).

Performance baseline checks (image optimization guidance, caching/CDN configuration where applicable).

# 4. Development Phases

## Phase 1 - BigCommerce Foundation & Core Store Setup

Goal: Set up the BigCommerce store foundation, configure core settings, and implement the base theme framework to support the consolidated site structure.

In-scope features:

BigCommerce store setup and initial configuration (store profile, currency, tax, shipping basics).

Theme setup (base theme selection + Stencil setup) and global components (header, footer, navigation, basic layout).

Create templates for core pages (Home, About, Services/Treatments, Contact/Booking, Legal pages).

Product catalog setup (categories, attributes, basic product template mapping).

Payment gateway configuration: Stripe (sandbox + production readiness).

Engineering scope:

Environment setup: staging store, deployment workflow, and basic access control.

Core reusable components and CMS-editable content sections where applicable.

Basic QA for navigation, page responsiveness, and payment configuration validation.

Human resources & responsibilities:

PM/BA: scope finalization, backlog, acceptance criteria, coordination.

Tech Lead: theme architecture, integration design, code review.

BigCommerce/Frontend Engineer: Stencil theme setup, page templates, components.

QA Engineer: test plan and functional testing (core pages, responsiveness).

DevOps (part-time): repository setup, staging workflow support.

Suggested timeline: 2 weeks

## Phase 2 - Storefront Customization, Subscription Setup & SEO Basics

Goal: Deliver the key storefront customizations, subscription-ready product flows, and SEO foundations required for launch.

In-scope features:

Custom UI components as per provided design (within BigCommerce theme constraints).

Product page customization (media layout, structured information blocks, related items).

Checkout flow adjustments within BigCommerce limits (labels, content, basic UX tuning).

Subscription products setup using a BigCommerce-compatible subscription solution (final app selection to be confirmed).

Basic SEO readiness (meta titles/descriptions support, heading structure, SEO-friendly URLs as applicable).

Engineering scope:

Theme enhancements: modular sections, content blocks, and reusable components.

Subscription workflow configuration and testing (recurring billing behavior per selected provider).

SEO checklist implementation in theme/templates and platform settings.

Regression testing of catalog, cart, and checkout flows.

Human resources & responsibilities (short):

PM/BA: subscription rule workshop, backlog grooming, UAT coordination.

Tech Lead: subscription approach review, checkout constraints validation.

BigCommerce/Frontend Engineer: theme customization, PDP/PLP work, checkout content rules.

Integration Engineer (part-time): subscription app configuration, Stripe validation.

QA Engineer: scenario testing (purchase + subscription), regression testing.

Suggested timeline: 4 weeks

## Phase 3 - QA Hardening, Performance, Content Loading & Launch Support

Goal: Stabilize and harden the site for production, complete QA, load final content, and support go-live.

In-scope features:

Full functional QA and regression testing across devices/browsers.

Performance tuning within theme limits (asset optimization guidance).

Final content loading support (page content, banners, policies, contact information).

Launch readiness: domain/DNS, SSL, production configuration, go-live checklist.

Post-launch smoke testing and issue triage.

Engineering scope:

Bug fixing and stabilization based on QA/UAT findings.

Security baseline validation (admin access, API keys, webhooks, redirects).

Go-live cutover support and rollback readiness plan.

Handover documentation and admin training session.

Human resources & responsibilities (short):

PM/BA: go-live plan, stakeholder sign-offs, release checklist.

Tech Lead: launch coordination, risk management, final review.

BigCommerce/Frontend Engineer: fixes, optimizations, content support.

QA Engineer: full regression + launch verification.

DevOps (part-time): DNS/SSL support, monitoring baseline, backup checks.

Suggested timeline: 2 weeks

## Phase 4 - Shopify to BigCommerce Migration (Data & Validation)

Goal: Migrate essential data from Shopify to BigCommerce and validate data accuracy for business continuity.

In-scope features:

Migration of products, customers, and orders (historical scope to be confirmed).

Migration of key content pages (manual or semi-automated, depending on the consolidation plan).

URL mapping and redirect plan support (to preserve SEO where applicable).

Data validation and reconciliation (spot checks, samples, and exception handling).

Engineering scope:

Migration method selection (BigCommerce migration apps/tools or API-based approach) and dry run in staging.

Final migration run prior to go-live (or immediately after go-live, as agreed).

Reconciliation report and sign-off.

Human resources & responsibilities (short):

PM/BA: confirm migration scope and acceptance criteria; coordinate cutover windows.

Tech Lead: migration plan review, risk mitigation, data validation approach.

Migration/Integration Engineer: tool configuration, data mapping, execution.

QA Engineer: validation testing (catalog counts, customer records, order samples).

Suggested timeline: 1.5 weeks

# 5. Proposed Technical Stack

The solution will primarily use BigCommerce native capabilities with supported theme customization and app-based integrations.

| Layer | Suggested Choice |
| --- | --- |
| eCommerce Platform | BigCommerce |
| Theme Framework | BigCommerce Stencil (HTML/Handlebars, SCSS, JavaScript) |
| Build Tooling | Node.js (Stencil CLI tooling) |
| Payment Gateway | Stripe (BigCommerce integration) |
| Subscriptions | BigCommerce subscription app/solution (to be finalized during kickoff) |
| Data Migration | BigCommerce migration app/tools or API-based migration (as agreed) |
| Analytics (basic) | BigCommerce analytics + optional Google Analytics/Tag Manager |

# 6. Deliverables

Configured BigCommerce store (staging and production).

Implemented and customized BigCommerce theme aligned with the approved consolidated sitemap.

Stripe payment gateway configured and validated (sandbox and production readiness).

Subscription functionality implemented via selected BigCommerce-compatible solution (if confirmed).

Migration execution (products, customers, orders, and selected content), with reconciliation report.

QA artifacts: test plan, test cases, regression checklist, and test summary report.

Handover: deployment notes, configuration guide, and admin training walkthrough.

# 7. Complimentary Support (1 Month)

After final go-live and handover, we will provide one (1) month of complimentary support focused on the delivered scope.

Included:

Bug fixing for reproducible issues related to delivered features.

Minor configuration adjustments within existing BigCommerce capabilities.

Support in analyzing logs and errors where access is provided.

Excluded:

New features or major enhancements beyond the agreed scope.

Work required due to third-party provider policy changes or credential delays.

Operational content changes beyond agreed content loading support.

# 8. Financial Proposal

All costs are estimated in USD and based on development-only scope (BigCommerce setup, theme implementation/customization, integrations, QA, and launch support). Third-party licensing/usage costs are excluded.

| Phase | Scope of Work (Summary) | Timeline | Estimated Cost (USD) |
| --- | --- | --- | --- |
| Phase 1 | BigCommerce Foundation & Core Store Setup | 2 weeks | $1500 |
| Phase 2 | Storefront Customization, Subscription Setup & SEO Basics | 4 weeks | $3000 |
| Phase 3 | QA Hardening, Performance, Content Loading & Launch Support | 2 weeks | $1500 |
| Phase 4 | Shopify to BigCommerce Migration (Data & Validation) | 1.5 weeks | $1250 |
|  | Total | 9.5 weeks | $7,250 |

## 8.1 Payment Terms

30% advance payment upon project kickoff (mobilization and Phase 1 start).

20% payment upon completion and acceptance of Phase 1.

30% payment upon completion and acceptance of Phase 2.

20% payment upon completion and acceptance of Phase 3 & 4.

## 8.2 Change Request (CR)

CR Man-day Rate: USD 150 per man-day or USD 25 per man-hour.

## 8.3 Assumptions & Remarks

Final subscription solution selection will be confirmed during kickoff based on BigCommerce compatibility and business needs.

Migration scope (including historical orders depth) impacts effort and may adjust Phase 4 timeline/cost if expanded significantly.

Timelines may shift if provider credentials (BigCommerce/Stripe/Shopify) or content approvals are delayed.

Any additional integrations or custom workflows beyond BigCommerce-supported constraints will be treated as change requests.

# 9. Proposed Out of Scope

UI/UX design and visual redesign work (Figma, branding, animations).

Custom backend development outside BigCommerce ecosystem.

Advanced ERP/CRM integrations and custom middleware.

Paid app subscriptions and third-party usage fees.

# 10. Acceptance & Sign-off

Each phase will be considered accepted when the delivered build meets the agreed acceptance criteria and passes the agreed QA and regression checklist. Production go-live will proceed after Phase 3 sign-off and Phase 4 migration plan agreement.