Technical & Financial Proposal

RXS Mobile POD Application (Flutter Mobile + Backend API Development)

Prepared by: Riseup Labs

Date: January 28, 2026

# 1. Introduction

This document provides a technical and financial proposal to develop the RXS Mobile POD (Proof of Delivery) application from scratch. The solution targets driver/field operations for pickup and delivery workflows, including routing/manifest, scanning, POD/POP capture, exceptions, returns, and reliable execution with controlled synchronization.

Key constraints for this proposal:

• Design/UI/UX activities are out of scope. Development will follow the provided screens/UI and the client’s approved visual direction.

• Development includes both Mobile App (Flutter) and Backend API services required to support the app.

• Third‑party licensing/usage costs (maps, cloud storage, etc.) are excluded and will be handled by the client unless stated otherwise.

• The project is considered greenfield (from scratch), including codebase setup, environments, and deployment pipeline.

# 2. Project Scope Overview

## 2.1 In Scope (Development)

The following modules will be implemented as part of the development scope:

Mobile App (Flutter) – Key Screens/Modules:

• 1) Login & Device Verification

• 2) Home Dashboard (Today’s Work Snapshot)

• 3) Route / Manifest (Stop List)

• 4) Map & Navigation View

• 5) Stop / Order Details

• 6) Arrive / Scan (Operational Work Screen)

• 7) Proof of Pickup (POP)

• 8) Proof of Delivery (POD)

• 9) Exceptions / OS&D / Failed Delivery

• 10) Returns / Round Trip Proof (PODRT)

• 11) History / Completed Stops & Audit Trail

Backend Services (API + Data + Ops) – Key Capabilities:

• Authentication & authorization (driver login, device binding/verification, role-based access where required).

• Master data: company/branch, drivers/users, customers/consignees, service types, exception codes, return reasons.

• Route/manifest services: assignment, stop sequencing metadata, job/stop details, shared stops grouping.

• Operational event APIs: arrive/leave, scan events, status transitions (Assigned → Arrived → Scanned → Delivered/Failed) with audit trail.

• POD/POP evidence management: photo/signature capture metadata, file upload, secure storage, retrieval, and retention policy hooks.

• Reporting endpoints for completed stops and audit trail (export-ready).

• Notifications support (push via Firebase Cloud Messaging) for assignments/updates (optional where needed).

• Deployment artifacts: environment configuration, CI/CD pipeline, logging/monitoring hooks, and backup strategy.

## 2.2 Out of Scope

• UI/UX design, branding design, and any new visual exploration beyond implementing the provided screens/flows.

• Hardware procurement and management (barcode scanner devices, printers, rugged phones), unless explicitly added later.

• Complex route optimization engine development (if required, it will be treated as a separate module/integration).

• A full dispatch/admin web portal (can be proposed as an optional add-on if required by stakeholders).

• Integrations with external ERPs/WMS/TMS systems unless integration endpoints and mapping are clearly defined and approved.

• Any functionality not explicitly included in the provided screens/features will be treated as a change request.

## 2.3 Proposed Solution Context

• Mobile Framework: Flutter (Android and iOS)

• Backend Framework: Laravel (REST API)

• Architecture: Clean Architecture / MVVM style separation; API-first development with versioned endpoints

• Primary Focus: Driver workflow with robust synchronization and auditability

# 3. Proposed Approach & Methodology

We will follow an iterative, sprint-based delivery approach with early alignment on API contracts and ready UI to reduce rework and ensure field reliability.

Methodology Steps:

• Requirement & Flow Validation: confirm screen-by-screen behavior, status rules, data fields, and exception handling.

• Architecture & API Contract: define core entities, API endpoints, request/response payloads, error codes, and versioning strategy.

• Incremental Development (Sprints): deliver functional slices (backend + frontend) with demo checkpoints and change control.

• Quality Assurance: tests for critical logic, API testing, device testing (camera/GPS), online sync testing, and regression passes.

• Security & Compliance Basics: secure auth, least-privilege access, encrypted transport (TLS), and evidence access control.

• Go-Live: staging deployment, production release, and handover documentation.

# 4. Development Plan (2 Scopes)

## Scope A – Backend Development (API + Data + Deployment)

Key Responsibilities:

• Design database schema and implement core services (auth, manifests, stops, events, evidence storage).

• Develop REST APIs with proper validation and error handling.

• Set up environments (dev/staging/prod), CI/CD pipeline, and basic monitoring/logging.

• Provide API documentation (Swagger/OpenAPI) and sample payloads for mobile integration.

Human Resources (Backend Scope):

| Role | Responsibility |
| --- | --- |
| Backend Engineer (Laravel) | API development, business logic, unit testing |
| DevOps Engineer | CI/CD, environments, deployment, monitoring hooks |
| QA Engineer | API testing, integration testing, regression |
| Project Manager / BA | Sprint planning, requirement tracking, stakeholder sync |

Suggested Timeline (Backend Scope): 2 Weeks

## Scope B – Mobile App Frontend Development (Flutter)

Key Responsibilities:

• Implement the provided driver workflow screens and navigation structure in Flutter (Android & iOS).

• Integrate REST APIs for auth, manifests, stop details, status updates, and evidence submission.

• Implement device capabilities: camera for scanning/photo capture, location for tracking.

• Implement UX behaviors: connectivity indicator, queued actions, sync triggers, and retry patterns.

• Prepare store-ready builds (AAB for Android, IPA/TestFlight for iOS) and perform device QA.

Human Resources (Frontend Scope):

| Role | Responsibility |
| --- | --- |
| Flutter Developer | UI implementation, API integration, offline cache/queue |
| QA Engineer | Device testing, offline scenarios, regression |
| Project Manager / BA | Backlog grooming, demos, UAT coordination |

Suggested Timeline (Frontend Scope): 3 Weeks

# 5. Proposed Technical Stack (Development)

The following stack is proposed for implementing the RXS Mobile POD solution:

| Layer | Proposed Choice |
| --- | --- |
| Mobile App | Flutter (Android & iOS) |
| State Management | BLoC or Riverpod (finalize during kickoff) |
| Architecture Pattern | Clean Architecture / MVVM separation |
| API Integration | REST (JSON), versioned endpoints |
| Maps & Location | Google Maps SDK; background location as needed |
| Notifications | Firebase Cloud Messaging (FCM) |
| Backend | Laravel (REST API) |
| Database | PostgreSQL (or MySQL based on client preference) |
| File Storage | S3-compatible object storage (evidence images/signatures) |
| CI/CD | GitHub / GitLab |
| Hosting | AWS / Azure / Client-provided infrastructure |

# 6. Deliverables

Upon completion, the following deliverables will be handed over:

• Flutter mobile source code repository (Android & iOS) with build instructions.

• Backend source code repository (API services) with environment setup guides.

• Deployed environments: staging and production (subject to client infrastructure readiness).

• API documentation (OpenAPI/Swagger) and Postman collection for testing.

• Database schema + migration scripts and backup/restore notes.

• Test reports: functional test checklist and regression results for key flows.

• Release builds: Android (AAB/APK) and iOS (IPA/TestFlight) as applicable.

• Handover session and runbook (deployment, monitoring, common troubleshooting).

# 7. Diagram

## Figure 1: High-Level System Architecture (Mobile App ↔ API ↔ Database ↔ Storage)

## Figure 2: POD/POP Evidence Capture & Upload Sequence Diagram

## Figure 3: Core Database ERD (Drivers, Routes, Stops, Events, Evidence, Exceptions)

# 8. Complimentary Support (1 Months)

After production deployment and handover, Riseup Labs will provide 1 month complimentary support covering:

• Bug fixing for issues reproducible in the delivered scope.

• Minor adjustments that do not change core business logic or require new screens/modules.

• Assistance during early production monitoring and stabilization.

Any enhancement request or scope expansion during this period will be handled through a separate change request and estimation.

# 9. Financial Proposal

All costs are estimated in USD and are based on full-stack development (Flutter mobile app + backend API services). Third-party licensing/usage costs are excluded unless explicitly stated.

| Scope | Scope of Work | Timeline | Estimated Cost (USD) | Parallel Development |
| --- | --- | --- | --- | --- |
| Backend | API, DB, evidence storage, offline sync, deployment pipeline | 2 Weeks | $850 | 4 Weeks |
| Frontend | Flutter app (11 screens), device features, API integration | 3 Weeks | $1200 |  |

## 9.1 Payment Terms

Payment will be collected scope-by-scope:

• 30% advance payment at the start of each scope (upon scope kickoff).

• 70% payment upon completion, delivery, and handover of that scope.

• Next scope/milestone will start after the previous payment is cleared.

## 9.2 Assumptions & Remarks

• Client will provide necessary accounts/keys: Google Maps API key, Firebase project (FCM), Apple Developer and Google Play accounts for publishing.

• Client will provide cloud infrastructure access (or confirm Riseup Labs-managed hosting) before deployment activities begin.

• Any delay in approvals, environment readiness, or scope clarifications may impact timelines.

• Data migration from legacy systems (if any) is excluded unless explicitly defined.

• Any additional modules (e.g., full admin/dispatch portal, advanced route optimization) will be estimated separately.

# 10. Acceptance & Sign-off

By approving this proposal, the client confirms agreement on the scope, approach, timelines, and payment terms described herein. Any changes will be handled through a formal change request process with impact assessment.

# 11. Relevant Project Experience

- eCook – Smart Recipe & Cooking App -

iOS: https://apps.apple.com/us/app/ecook/id6450396013

Android: https://play.google.com/store/apps/details?id=com.riseuplabs.ecook

- BMI Calculator – Health Tracking App- https://riseuplabs.com/bmi-calculator/

- Augmi – AR Furniture Application - https://riseuplabs.com/augmi/

- Sisimpur – Educational App - https://riseuplabs.com/sisimpur/

- Islamic Quotes – Motivation App - https://riseuplabs.com/islamic-quotes/

- Easy Salah Steps: Prayer Guide App - https://riseuplabs.com/easy-salah-steps-prayer-guide/

- Masnoon Dua & Tasbeeh Counter App - https://riseuplabs.com/masnoon-dua-tasbeeh-counter/

- myGov - https://riseuplabs.com/mygov/

- U-Report Bangla Version - https://riseuplabs.com/ureport-bangla-version/