# Technical & Financial Proposal

ReRack’d – MVP Enhancement, AI Integration & Marketplace Growth Development Project

Prepared by: Riseup Labs

# 1. Introduction

This document presents the technical and financial proposal for the phased enhancement and development of the existing ReRack’d mobile marketplace platform. This proposal focuses on development scope aligned with the product requirements.

ReRack’d is a trust-first fashion resale marketplace app for Gen Z users in the UAE. The brief confirms that the platform already has a working MVP and is currently built using React Native for the mobile app and Laravel for the backend. Existing functionality includes item listings, escrow-supported checkout, shipping integration, seller ratings, saved items functionality, and a basic marketplace feed.

The goal of this engagement is to build on that existing MVP foundation and evolve the product into a more engaging, intelligent, and growth-ready consumer marketplace through structured feature enhancement, AI integration, improved discovery, stronger reputation systems, and gamified engagement features.

### Key Proposal Conditions

- The proposal is based only on the features and product direction mentioned in the shared brief

- The project will be executed as enhancement and extension of the existing MVP

- Existing source code, integrations, and reusable modules will be reviewed at project initiation

- Any requirement not mentioned in the brief is excluded from this estimate

- Third-party charges such as hosting, payment gateway fees, AI API usage, shipping fees, messaging charges, and analytics subscriptions are excluded unless separately mentioned

- Any scope beyond the approved requirement set will be handled through a formal Change Request process

# 2. Project Understanding & Objectives

ReRack’d is positioned as a fashion resale marketplace where wardrobes retain value and style circulates continuously. The app enables secure buying and selling through escrow-protected payments, integrated shipping, verified user profiles, and seller ratings and reputation systems.

The brief states that the current MVP works operationally, but the product experience needs to evolve significantly to improve engagement and marketplace liquidity.

The project objective is to transform the existing MVP into a highly engaging consumer marketplace product with strong behavioural engagement, intelligent automation, and improved conversion from browsing to listing and purchase.

### Core Objectives from the Brief

- Make the platform more intuitive and frictionless

- Increase user engagement and retention

- Encourage frequent listing behavior

- Improve discovery and personalization

- Introduce light gamification elements that encourage repeat usage

- Integrate intelligent AI-powered features that reduce friction

- Build a modern, premium, culturally fluent, and habit-forming experience

### Strategic Product Principles Mentioned in the Brief

The proposal scope is aligned with the following principles explicitly stated in the requirement document:

- Frictionless Listing

- Habit-Forming Engagement

- Discovery-First Product Experience

- Trust-First Commerce

- AI-Powered Product Intelligence

# 3. Proposed Technical Approach & Methodology

We propose an existing MVP enhancement approach based on the current ReRack’d technology foundation. Since the platform already exists and is operating on React Native and Laravel, the recommended approach is to review the current product, preserve reusable components where feasible, and implement the next stage of product evolution through structured phased development.

This approach helps avoid unnecessary redevelopment while allowing the client to deliver all features mentioned in the brief in a controlled implementation structure.

## 3.1 Development Methodology

### Existing MVP Technical Review

The project will begin with a review of the current MVP codebase, backend structure, integration readiness, and reusable modules.

### Phased Enhancement Delivery

Development will be divided into three phases so that foundation alignment, core feature implementation, and final release readiness can be delivered in an organized manner.

### Controlled Optimization

The proposal assumes enhancement of the existing MVP, with refactoring or restructuring only where necessary to support the required features.

### QA and Validation

Testing will cover both newly developed features.

### Release Preparation

The final stage will include deployment support, handover, and complimentary support after launch.

## 3.2 Suggested Technical Stack

| Layer | Proposed Technology |
| --- | --- |
| Mobile App | React Native |
| Backend | Laravel |
| Database | Existing database structure to be reviewed and optimized as needed |
| Authentication | Existing authentication flow review and enhancement as needed |
| File Storage | Existing or compatible cloud storage |
| Payment Integration | Existing escrow-supported payment flow / Stripe review and enhancement |
| Shipping Integration | Existing shipping integration review and enhancement |
| AI Integration | One External AI integration for required AI features |
| Notifications | Push, email, and event-based notifications |
| Hosting / Deployment | Existing deployment environment review |

# 4. Three-Phase Scope Breakdown

To maintain implementation clarity, cost control, and delivery structure, we propose breaking the development work into three phases based only on the features and product requirements explicitly mentioned in the brief.

# 4.1 Phase 1 – Existing MVP Review, Core Foundation Alignment & Core Experience Implementation

This phase focuses on reviewing the current MVP and implementing the first layer of product improvements required by the brief.

### Scope Includes

- Review of the existing React Native and Laravel MVP

- Technical assessment of reusable modules and dependencies

- Gap analysis between the current MVP and the updated brief

- Development alignment for the redesigned onboarding experience

- Onboarding implementation support to:

  - communicate platform value quickly

  - establish trust immediately

  - encourage users to list their first item

- Seller-focused onboarding support

- Quick product walkthrough support

- Wardrobe value estimation support within onboarding if included in final approved product flow

- Core trust-first commerce implementation improvements across:

  - onboarding

  - checkout

  - seller profiles

  - item pages

- Existing foundation preparation for discovery, listing AI, buyer flows, and gamification rollout

### Phase 1 Human Resources & Responsibilities

| Role | Short Responsibility |
| --- | --- |
| Project Manager | Planning, coordination, milestone tracking, client communication |
| Tech Lead | Existing MVP review, architecture direction, code review |
| Mobile App Developer | App-level implementation and enhancement |
| Backend Developer | API, logic, integration, and data handling enhancement |
| QA Engineer | Validation planning, regression preparation, functional testing |
| DevOps / Deployment Support | Staging alignment and deployment support |

# 4.2 Phase 2 – AI Listing Assistant, Discovery Experience & Buyer-Seller Marketplace Flow Enhancement

This phase focuses on the core marketplace experience improvements and AI-powered listing flow explicitly requested in the brief.

### Scope Includes

#### AI Listing Assistant

- User taps “List an Item”

- Upload 1 to 3 photos

- AI image analysis

- User confirms:

  - size

  - condition

- AI generates:

  - title

  - description

  - category

  - style / aesthetic tags

  - recommended resale price

- User reviews or publishes instantly

- Listing flow target aligned to a low-friction experience

#### Marketplace Discovery Feed

- Trending items section

- Personalized discovery feed

- Curated outfit boards

- Creator closets

- Saved collections

- Support for algorithmic recommendations and editorial-style curation

#### Seller Profiles

- Seller reputation score

- Number of items sold

- Follower system

- Curated closets

- Seller badges

#### Buyer Features

- Buyer offers and negotiation

- Item bundling from sellers

- Wishlists and saved items

- Personalized recommendations

#### Trust-First Commerce Flow

- Secure payments

- Buyer protection presentation

- Verified seller indicators

- Integrated shipping logistics presentation and support within user flow

### Phase 2 Human Resources & Responsibilities

| Role | Short Responsibility |
| --- | --- |
| Project Manager | Phase control, dependency management, review coordination |
| Tech Lead | Marketplace flow review, AI integration direction, technical governance |
| Mobile App Developer | Listing, feed, profile, buyer flow, and engagement-related mobile implementation |
| Ai Developer | AI orchestration, listing logic, personalization support, |
| Backend Developer | reputation logic, offer/buy flow support, Api |
| QA Engineer | End-to-end functional testing, regression testing, integration validation |
| DevOps / Deployment Support | Integration environment support and staging deployment |

# 4.3 Phase 3 – Gamification, Additional AI Features, Performance Improvement, QA, Deployment & Handover

This phase focuses on the remaining product features mentioned in the brief, final optimization, production release support, and handover.

### Scope Includes

#### Gamification & Engagement Systems

- Seller streaks

- Seller levels:

  - Closet Starter

  - Style Seller

  - Trend Curator

  - Marketplace Icon

- Leaderboards

- ReRack Score combining:

  - successful sales

  - response speed

  - buyer reviews

- Daily engagement streaks

- Progress indicators

- Marketplace milestones

- Engagement rewards

#### Additional AI Features Mentioned in the Brief

- Outfit styling suggestions using marketplace items

- Wardrobe value estimation from uploaded wardrobe photos

- Trend insights identifying trending fashion pieces across the platform

- Price intelligence suggesting optimal pricing strategies based on demand

#### Engineering Deliverables Mentioned in the Brief

- Implementation of redesigned UI in development

- AI Listing Assistant integration

- Performance improvements

#### Final Delivery Activities

- Regression testing of impacted MVP features

- End-to-end QA for all implemented modules

- Production deployment support

- Technical documentation and handover

- One-month complimentary support

### Phase 3 Human Resources & Responsibilities

| Role | Short Responsibility |
| --- | --- |
| Project Manager | Final milestone governance, sign-off coordination, release planning |
| Tech Lead | Final review, performance direction, technical sign-off |
| Mobile App Developer | Gamification, AI-connected flows, final issue resolution |
| Ai Developer | AI modules, scoring logic, trend and intelligence processing |
| Backend Developer | performance optimization, backend logic, Api |
| QA Engineer | Full regression, release readiness checks |
| DevOps / Deployment Support | Production deployment support and release checklist |

# 5. Recommended Diagram Placeholders

### 5.1 High-Level Mobile Solution Architecture

### 5.2 Core Listing-to-Transaction User Journey

### 5.3 AI Listing Assistant Sequence Flow

# 6. Testing, QA & Deployment Approach

Testing and quality assurance will focus on both the current MVP stability and the correctness of all features mentioned in the requirement brief.

### QA Coverage Includes

- Functional testing of onboarding flows

- Functional testing of AI Listing Assistant flow

- Discovery feed testing

- Seller profile and reputation testing

- Buyer flow testing including offer, bundling, wishlist, and recommendation-related interactions

- Gamification and reward system testing

- Additional AI feature validation

- Payment and shipping flow testing

- Regression testing of impacted MVP features

- Production deployment support

# 7. Complimentary Support

One (1) month of complimentary post-launch support will be provided after production deployment and formal handover.

### Included

- Bug fixing for delivered scope

- Technical clarification during the support window

### Excluded

- New features beyond the approved scope

- Major workflow changes

- New third-party integrations not already in scope

- UI/UX redesign activities

- Third-party service charge changes

# 8. Financial Proposal

The following estimate is prepared based only on the ReRack’d Updated Brief and assumes phased enhancement of the existing MVP platform, including all features explicitly mentioned in the requirement document.

| Phase | Scope Summary | Suggested Timeline | Estimated Cost (USD) |
| --- | --- | --- | --- |
| Phase 1 | Existing MVP review, onboarding, trust-first flow alignment, core foundation readiness | 2 Weeks | $1,900 |
| Phase 2 | AI Listing Assistant, marketplace discovery, seller profile, buyer features, transaction flow enhancement | 3 Weeks | $2,962 |
| Phase 3 | Gamification, additional AI features, performance improvement, QA, deployment, documentation, handover | 3 Weeks | $2,832 |

## Total Estimated Cost: USD 7,694

## 8.1 Payment Terms

- 30% advance payment upon project kickoff

- 30% upon completion of Phase 1

- 30% upon completion of Phase 2

- 10% upon final delivery, deployment readiness, and handover

## 8.2 Change Request (CR)

Any requirement beyond the approved scope mentioned in the brief will be handled through a formal Change Request process. Commercial impact will be estimated separately based on effort and timeline impact.

# 9. Assumptions & Out of Scope

- The current MVP source code, technical access, and existing integration access will be provided by the client

- The proposal is based only on the shared requirement brief

- UI/UX design creation is out of scope for this proposal

- Any requirement not clearly stated in the brief is excluded

- Third-party usage and subscription costs are excluded

- Extended maintenance beyond one month complimentary support is excluded

- Any major architecture replacement required due to existing codebase limitations may require reassessment

# 10. Acceptance & Sign-Off

The project will be considered completed when:

- the agreed scoped deliverables are implemented

- production deployment support is completed

- Final deployment is handed over