TECHNICAL PROPOSAL

Reference: JKBD/2026/SH-06

THE MIGRATION OF BRUNEI DARUSSALAM METEOROLOGICAL

DEPARTMENT (BDMD) WEBSITE TO E-GOVERNMENT NATIONAL

CENTRE (EGNC) CENTRAL WEB HOSTING (CWH)

AZURE WORDPRESS PLATFORM

Submitted to:

Brunei Darussalam Meteorological Department (BDMD)

Prepared By: Riseup Labs

1. Executive Summary

This proposal presents a comprehensive technical plan to migrate the Brunei Darussalam Meteorological Department (BDMD) website from its current SharePoint 2016 environment hosted under the E-Government National Centre (EGNC) Central Web Hosting (CWH) platform to the EGNC CWH Azure WordPress Platform.

The proposed solution covers the full project lifecycle including website redevelopment and migration, SSL certificate provisioning, comprehensive testing, training material delivery, complete documentation, and one (1) year of warranty and support services. All deliverables will be completed within the stipulated seven (7) week timeframe, in full compliance with EGNC requirements.

Our approach ensures zero data loss, minimal downtime, and a modern, secure, and maintainable WordPress-based platform that enhances BDMD's digital presence and operational capability.

# 2. Scope of Work

## 2.1 Redevelopment and Migration of Existing BDMD Website

The existing BDMD website — currently running on SharePoint 2016 under the EGNC CWH platform — will be fully redeveloped and migrated to the EGNC CWH Azure WordPress Platform. The implementation will utilise the latest available version of WordPress at the time of execution and will comply fully with EGNC requirements.

Key activities include:

- Extract and migrate all SharePoint/ASPX content into Azure WordPress

- Clean and convert existing HTML for full WordPress compatibility

- Adapt and redevelop the existing BDMD website design into a WordPress theme

- Develop custom plugins for MET weather API integrations, widgets, and dashboards

- Populate all content and validate site structure

- Perform complete data migration into WordPress

- Implement WordPress-level security hardening (non-infrastructure)

- Conduct performance tuning within the content management system scope

- Ensure all data exchanges function correctly and interface aligns with the existing BDMD website

## 2.2 SSL Certificate for the Domain Name

An SSL certificate will be provisioned for the BDMD domain name (as provided by BDMD) for a validity period of one (1) year, commencing after the website has been successfully migrated to the new Azure WordPress Platform.

## 2.3 Testing

Comprehensive testing will be conducted to validate the migrated platform, covering the following test types:

- Functional Testing — validation of all website features and content

- Load Testing — performance testing using the Azure WordPress Platform

- API Functionality Testing — end-to-end verification of weather data API integrations

- User Acceptance Testing (UAT) — structured UAT with BDMD stakeholders

A UAT Certificate will be issued upon successful completion of the UAT period.

## 2.4 Training

Training materials will be developed and delivered to BDMD to enable independent operation and administration of the new WordPress platform. The following training materials will be provided:

Administrator Training Materials:

- Plugin management guide

- User roles and permission management reference

- Backup and restore procedures

- Security checklist for administrators

End User Training Materials:

- Content creation and publishing guide

- Media, files, and categories management reference

- Custom BDMD widget usage guide

All training materials will be delivered in digital format (PDF and presentation slides) and are aligned with the implementation plan and schedule.

## 2.5 Documentation

The following documentation will be provided in both hardcopy and softcopy (2 copies each):

- System Documentation

- User Guides

- User Acceptance Test (UAT) Report

- Source Code

## 2.6 Warranty and Support Services

Post-deployment services will be provided as follows:

Warranty (1 Year):

- Continuous monitoring of website performance and required fine-tuning

- Stabilization period of three (3) months commencing after issuance of the User Acceptance Certificate

- Issuance of Final Acceptance Certificate at the end of the stabilization period

- Warranty services to commence upon issuance of the Final Acceptance Certificate

Support Services (1 Year):

- Software support services commencing after project completion

- Monthly incident reports submitted to BDMD for all reported issues

- Maximum response time: one (1) hour

- Maximum resolution time: two (2) hours

- At least one (1) certified Support Engineer on-call during business operating hours (Monday to Thursday and Saturday, 7:45am–12:15pm and 1:30pm–4:30pm, excluding Brunei Public Holidays)

- Full profile including work experience of appointed Support Engineer(s) to be submitted to BDMD

# 3. Deliverables Summary

| No. | Deliverable | Delivery Period | Quantity | Unit |
| --- | --- | --- | --- | --- |
| 1 | Redevelopment & Migration of BDMD Website | Within 5 weeks | 1 | Lot |
| 2 | SSL Certificate for Domain Name | Within 5 weeks | 1-year validity | Certificate |
| 3 | Comprehensive Testing (Functional, Load, API, UAT) | Within 5 weeks | 1 | Lot |
| 4 | Training Materials (Administrator & End User) | Within 5 weeks | 1 | Set |
| 5 | Documentation (System, User Guide, UAT Report, Source Code) | Within 5 weeks | 2 | Copies |
| 6 | Warranty Services | Post-UAT | 1-year | Warranty |
| 7 | Support Services | Post-project completion | 1-year | Support |

# 4. Implementation Plan

The project will be executed over seven (7) weeks. The table below outlines the major activities and proposed timeline. Detailed dates will be confirmed upon contract award.

| No. | Major Activity / Task | (Week) | Deliverables |
| --- | --- | --- | --- |
| 1 | Project Kick-off & Requirement Review | Week 1 | Kick-off Minutes |
| 2 | Content Extraction from SharePoint/ASPX | Week 1 | Extracted Content Package |
| 3 | WordPress Theme Development & HTML Conversion | Week 2 | Developed Theme |
| 4 | Custom Plugin Development (Weather API, Widgets, Dashboards) | Week 2 | Plugin Package |
| 5 | Content Population, Migration & Structure Validation | Week 3 | Migrated Site |
| 6 | Security Hardening & Performance Tuning | Week 3 | Security Report |
| 7 | Functional, Load & API Testing | Week 4 | Test Reports |
| 8 | User Acceptance Testing (UAT) | Week 4 | UAT Certificate |
| 9 | SSL Certificate Provisioning | Week 4 | SSL Certificate |
| 10 | Training Material Preparation & Delivery | Week 5 | Training Materials |
| 11 | Documentation Preparation & Submission | Week 6 | Full Documentation Set |
| 12 | Go-Live & Handover | Week 7 | Handover Report |
| TOTAL ESTIMATED EFFORT |  |  | 35 Working Days |

Total Timeline = 7 Weeks