# Technical Proposal

EUAS Midnight Modules - WordPress/WooCommerce Engineering Delivery

Date: 06 March 2026

| Project | EUAS Midnight Modules Delivery |
| --- | --- |
| Document purpose | Technical approach, methodology, deliverables, and QA plan (no financials). |

# 1. Introduction

This proposal describes how we will deliver EUAS “midnight modules” on a WordPress/WooCommerce platform. It outlines the technical approach, development methodology, deliverables, quality assurance practices, and a recommended technology stack for development from scratch and ongoing module delivery.

# 2. Project Understanding

Based on the provided EUAS Midnight Modules Orientation v0.1, the key context is:

EUAS is a founder-built WordPress + WooCommerce e-commerce platform focused on a clean, high-trust user experience.

Work is executed as small, clearly defined “midnight modules” that can be delivered independently.

Each module has a fixed scope, fixed bid, and includes acceptance tests.

Core tools include WordPress, WooCommerce, Elementor Pro, and Advanced Custom Fields (ACF).

Custom code is used only where required and should remain minimal and maintainable.

Delivery expects fast turnaround, simple handover, and lightweight communication (no heavy PM overhead).

# 3. Objectives

Deliver self-contained engineering modules with predictable scope, timeline, and acceptance tests.

Maintain a stable WordPress/WooCommerce foundation with strong performance and security hygiene.

Ensure every module is production-ready: tested, documented, and deployable through a controlled release process.

Enable EUAS to continue building in-house with clear handover and maintainable code.

# 4. Scope of Work

## 4.1 In Scope

Environment setup for module development (local, staging, production), source control, and deployment pipeline.

Implementation of EUAS midnight modules (theme tweaks, WooCommerce configuration, Elementor templates, ACF field groups, and small custom plugins/snippets as needed).

Acceptance testing per module, regression testing, and deployment validation.

Developer documentation and handover notes per module.

## 4.2 Out of Scope

Financial proposal, pricing, and commercial terms (explicitly excluded).

Large-scale re-platforming away from WordPress/WooCommerce.

Ongoing 24/7 managed hosting support (can be added as a separate support agreement).

Major UI/UX redesign beyond what is required for a given module.

# 5. Proposed Technical Approach

## 5.1 Principles

Prefer configuration over customization (use WooCommerce/Elementor/ACF capabilities first).

Keep custom code minimal, isolated, and version-controlled (small plugins over theme hacks).

Follow WordPress coding standards and security practices (validation, sanitization, escaping, and nonces).

Treat each module as a releasable unit with its own Definition of Done (DoD) and acceptance tests.

## 5.2 Midnight Module Delivery Model

Each module will be delivered as a mini-project with a short, repeatable workflow. This keeps risk low, enables fixed-bid quoting, and supports rapid iteration.

Module Brief & Scope Freeze (what will be built, assumptions, acceptance tests)

Solution Design Note (approach, data points, hooks/plugins affected)

Implementation (configuration + code changes)

QA & Acceptance Testing (module tests + regression)

Test Support and Release to Production

Handover (release notes + how-to + rollback plan)

## 5.3 Module Implementation Standards

No core edits: do not modify WordPress or WooCommerce core files.

Prefer site-specific plugin(s) for custom PHP to keep changes portable across themes.

Use hooks, filters, and WooCommerce APIs for extensibility and upgrade safety.

Store ACF field groups in code using Local JSON (where applicable) to support versioning and review.

Keep Elementor templates structured and documented (template naming convention + where used).

# 6. Development Methodology

## 6.1 Agile Micro-Iterations

We will use a lightweight agile approach tailored for small modules: short cycles, fixed scope, daily async updates, and fast review/approval. Each module proceeds only after scope freeze.

## 6.2 Version Control and Branching

Git repository for all custom code, configuration exports (where possible), and deployment scripts.

Branch-per-module strategy (feature branch -> staging -> production).

Pull request review and checklist-based approvals before merging.

## 6.3 Documentation-First Handover

Every module includes a short README: what changed, how to use, and how to rollback.

Admin/user steps recorded as simple checklists (screenshot placeholders included).

# 7. Proposed Technical Stack

The following stack is recommended to align with current WordPress and WooCommerce requirements and best practices:

## 7.1 Core Platform

CMS: WordPress

E-commerce: WooCommerce

Page Builder: Elementor Pro (for layout and templates).

Content Modeling: Advanced Custom Fields (ACF) for structured content blocks.

## 7.2 Infrastructure and Runtime

Runtime: PHP 8.3+ (recommended).

Database: MySQL 8.0+ or MariaDB 10.6+ (recommended).

Web Server: Nginx or Apache with HTTPS/TLS enabled.

Caching: Page cache + object cache (Redis recommended) and a CDN where applicable.

Storage: Local or S3-compatible object storage for media backups (optional).

## 7.3 Engineering Tooling

Local development: Docker-based setup (PHP + MySQL/MariaDB) or LocalWP equivalent.

Code quality: PHP_CodeSniffer with WordPress Coding Standards (WPCS).

Automation: WP-CLI for scripted tasks (database sync, plugin activation, cache flush).

CI/CD: GitHub Actions (or equivalent) for linting, tests, and controlled deployments.

Observability: server + application logs, uptime monitoring, and error tracking (e.g., Sentry) as needed.

# 8. Architecture Overview and Diagrams

## 8.1 High-Level Solution Architecture

Figure 1: High-Level WordPress/WooCommerce Architecture

# 9. Deliverables

## 9.1 Deliverables Per Module

Each midnight module will include the following deliverables as a minimum:

| Deliverable | Description | Acceptance Evidence |
| --- | --- | --- |
| Module Brief (Scope + Assumptions) | Short scope statement, boundaries, dependencies, and acceptance tests. | Approved scope document / email. |
| Solution Design Note | Implementation approach, impacted WP components (plugins, templates, hooks), data model notes. | Design note attached to PR or shared doc. |
| Implementation | Elementor/ACF configuration exports (where possible) + custom code (plugin/snippet) + config changes. | Merged PR / deployed artifact. |
| Test Pack | Module acceptance tests + regression checklist relevant to impacted flows. | Completed checklist and test evidence. |
| Release Notes | What changed, migration steps, feature toggles, and rollback plan. | Release note document. |
| Handover Guide | How admins use the feature; where settings are; troubleshooting tips. | Handover doc with steps. |

## 9.2 Platform-Level Deliverables (Initial Setup)

Development, staging, and production environment setup (or alignment with existing hosting).

Git repository initialization and branching conventions.

Baseline security hardening checklist and plugin governance rules.

QA strategy and regression checklist baseline for EUAS store.

Deployment runbook (backup, deploy, verification, rollback).

# 10. Testing and Quality Assurance

## 10.1 Quality Gates

Scope and acceptance tests are approved before development starts.

Code follows WordPress coding standards; linting passes (PHPCS/WPCS).

No critical security issues: input validated/sanitized; output escaped; nonces used for forms/actions.

Acceptance tests executed and documented; relevant regressions re-tested.

Release notes, rollback plan, and handover guide completed.

Deployment verified on staging and production (smoke test).

# 11. Security, Privacy, and Reliability

## 11.1 WordPress Security Baselines

Validate, sanitize, and escape all custom inputs/outputs; enforce least-privilege capabilities for admin actions.

Use WordPress nonces to protect custom forms and state-changing requests (CSRF protection).

Minimize plugin footprint and keep WordPress, themes, and plugins updated (supply-chain hygiene).

Apply backups, monitoring, and incident-friendly logging to support recovery.

## 11.2 OWASP-Aligned Risk Considerations

Security practices will be aligned with OWASP Top 10 (latest edition) as a practical baseline for common web risks such as broken access control, security misconfiguration, supply chain failures, and injection.

## 11.3 Reliability and Rollback

Pre-deploy backups (database + files) and a documented rollback plan per module.

Feature toggles or safe fallbacks where a module impacts critical checkout flows.

Post-deploy smoke tests and monitoring review.

# 12. Deployment and Operations

## 12.1 Environments

Local: developer environment for rapid iteration and debugging.

Staging: production-like environment for QA, using a sanitized copy of production data where possible.

Production: live site with restricted access, backups, caching, and monitoring enabled.

## 12.2 Deployment Runbook (Per Module)

Pre-deploy: backup, maintenance window confirmation (if needed), cache warm-up plan.

Deploy: apply code/config changes, run DB migrations or settings updates (if applicable).

Verify: smoke test critical flows (homepage, product page, cart, checkout, payment, emails).

Post-deploy: monitor logs/alerts, confirm analytics and payment events, document release.

## 12.3 Monitoring and Maintenance (Recommended)

Uptime monitoring and alerting for critical endpoints (homepage, checkout).

Centralized error monitoring for PHP/JS issues (optional).

Security patch routine for WordPress core and plugins with a staging-first approach.

# 13. Communication and Governance

## 13.1 Communication Cadence

Kick-off per module: confirm scope, acceptance tests, and access.

Daily async update (short message: progress, blockers, next step).

Review checkpoint: demo on staging + sign-off before production release.

## 13.2 Access and Permissions

Principle of least privilege for admin accounts and server access.

Separate credentials per environment; rotate keys when team members change.

All changes tracked through version control and deployment logs.

# 14. Assumptions and Dependencies

EUAS will provide access to hosting/admin panels and required premium plugins (Elementor Pro, ACF) licenses.

A staging environment will be available (or will be set up as part of initial deliverables).

Payment/shipping providers and credentials will be provided for integration testing.

Content and product data required for testing will be available (or mock data will be approved).

# 15. Key Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Plugin conflict or upgrade regression | Site breakage or checkout issues | Staging-first updates, regression checklist, rollback plan. |
| Scope creep within a fixed-bid module | Schedule slip and rework | Scope freeze; changes handled as a new module or change request. |
| Performance degradation from heavy builders/plugins | Slow pages and reduced conversion | Use caching/CDN; minimize plugins; performance checks per module. |
| Security vulnerabilities in third-party plugins | Data exposure or compromise | Plugin governance, timely updates, least privilege, OWASP-aligned checks. |
| Limited test data or credentials | Inadequate test confidence | Use sandbox credentials and agreed mock data; validate end-to-end on staging. |

# 16. Acceptance Criteria

A module is considered accepted when:

All agreed acceptance tests pass on staging and (after release) on production.

No Priority-1 defects remain open.

Handover documentation and release notes are delivered.

EUAS confirms sign-off (email or ticket confirmation).