# Technical Proposal:

# Founder-Operable SKU Intake Interface

| Prepared for | Client Stakeholders (EUAS) |
| --- | --- |
| Prepared by | RiseupLabs |
| Date | 18 February 2026 |

## Project Overview

The goal of this project is to build a founder-operable SKU intake interface within WordPress, leveraging WooCommerce products and ACF field groups. This interface—referred to as Duck Console—will allow structured intake of SKUs, enforce attribute validation, and provide a status workflow for intake management, all without adding custom database tables.

### Primary Attributes to Capture

- Pigment code

- Opacity/transparency

- Lightfastness

- Color family

- Brand

- Series / Price tier

## Scope of Work

### Phase 1: Audit & Structuring

- Audit existing WooCommerce product ACF field groups.

- Organize field groups into structured, logical intake panels for easier founder usage.

### Phase 2: Duck Console Interface

- Create a custom entry in WordPress admin: Duck Console.

- Display structured intake panels using existing ACF field groups.

- Implement real-time validation for required fields and primary attributes.

- Ensure WooCommerce compatibility (product creation/update).

### Phase 3: Intake Workflow & Status Management

- Define intake statuses: e.g., Draft, Submitted, Review, Approved, Published.

- Implement workflow transitions with founder-operable controls.

- Status updates visible on WooCommerce product list and inside Duck Console.

### Phase 4: Testing & Documentation

- End-to-end testing of SKU intake workflow.

- Founder-focused documentation for managing SKUs and workflows.

- Final QA to ensure no WooCommerce conflicts.

## Milestone Breakdown

| Milestone | Deliverable |
| --- | --- |
| M1: Field Audit Complete | Audit report & proposed panel structure |
| M2: Duck Console Interface | Structured panels, validation implemented |
| M3: Workflow Implementation | Status workflow functional & integrated |
| M4: Testing & Documentation | QA passed, documentation delivered |