## 1. Introduction

This technical proposal outlines the approach to design, develop, and deploy a cross-platform mobile application supported by a web-based supervisory dashboard, in alignment with the requirements stated in the document.

The system will be developed from scratch, following best practices in mobile application architecture, offline-first design, secure cloud synchronization, and scalable backend services.

The solution will primarily target Android devices, while ensuring architectural readiness for future iOS compatibility, and will be optimized for field-level usage in low-connectivity environments.

## 2. Project Objectives

The key objectives of the proposed system are:

- Enable field activists to submit cases and relevant data using a mobile application

- Ensure offline data capture with automatic synchronization when internet connectivity becomes available

- Provide supervisors with a dashboard to monitor case submissions, payments, and activist performance

- Implement a compensation calculator to generate monthly payment summaries

- Ensure secure, scalable, and maintainable system architecture

- Deliver a user-friendly and reliable digital solution suitable for targeted audience

## 3. Proposed Technical Approach

### 3.1 Overall Solution Strategy

The proposed solution follows an Offline-First, Mobile-Centric Architecture, supported by cloud-based backend services and a web dashboard.

Key design principles include:

- Offline usability as default behavior

- Automatic synchronization

- Separation of concerns between mobile, backend, and dashboard layers

- Scalable and modular system components

- Secure data handling and role-based access

### 3.2 Mobile Application (Android-First)

The mobile application will be developed primarily for Android devices, considering device diversity, memory limitations, and intermittent connectivity in field environments.

Core features include:

- Secure login for activists

- Offline case data entry and storage

- Media capture (photos, documents) with local caching

- Automatic sync when internet becomes available

- Case submission history and sync status indicators

- Monthly compensation view for individual activists

The architecture will be designed so that iOS compatibility can be enabled in future phases with minimal refactoring.

### 3.3 Offline Functionality & Cloud Synchronization

The application will use local device storage as the primary data source during offline usage.

Offline behavior includes:

- Case creation and editing without internet

- Temporary local storage of form data and media

- Conflict-aware sync mechanism when connectivity is restored

- Sync retry and failure handling logic

Cloud synchronization will ensure:

- Data consistency between mobile app and dashboard

- Secure API-driven data transfer

### 3.4 Supervisor Dashboard

A web-based dashboard will be developed to support supervisors and administrators.

Dashboard capabilities include:

- Overview of case submissions

- Monitoring activist activity and performance metrics

- Viewing payment eligibility and compensation summaries

- Filtering by time period, location, and activist

- Exportable reports (CSV / PDF readiness)

### 3.5 Compensation Calculator

The system will include a rule-based compensation calculator that:

- Calculates payments based on predefined rules

- Generates monthly summaries per activist

- Supports supervisor review and validation

- Ensures traceability between cases and payments

This component will be configurable to accommodate future policy or rate changes without code restructuring.

## 4. System Architecture Overview

### 4.1 High-Level Architecture

The system will follow a three-layer architecture:

- Mobile Application Layer

- Backend & API Layer

- Dashboard & Analytics Layer

### 4.2 Data Flow Overview

- Activist submits case data (offline or online)

- Data stored locally if offline

- Sync service pushes data to backend when online

- Backend validates and stores data centrally

- Dashboard fetches data for supervisors

## 5. Proposed Technical Stack

### 5.1 Mobile Application

- Framework: Flutter (Android-first, iOS-ready)

- Local Storage: SQLite / Hive

- State Management: Provider / Riverpod

### 5.2 Backend & APIs

- Backend Framework: Laravel (RESTful API architecture)

- Authentication: JWT-based authentication

- Database: MySQL / PostgreSQL

- Media Storage: Cloud object storage (S3-compatible)

### 5.3 Supervisor Dashboard

- Frontend Framework: React.js / Vue.js

- Visualization: Chart libraries for performance tracking

- Role Management: Supervisor and Admin access levels

### 5.4 Cloud & Infrastructure

- Hosting: Cloud-based VPS / Managed hosting

- Environment: Development, Staging, Production

## 6. Development Methodology

The project will follow an Agile, Iterative Development Methodology to ensure flexibility, transparency, and early validation.

### 6.1 Methodology Phases

Phase 1: Inception & Requirement Finalization

- Detailed requirement analysis

- User flow validation

- Technical architecture finalization

Phase 2: UI/UX & System Design

- Mobile and dashboard wireframes

- Data models and API contracts

- Offline sync logic design

Phase 3: Development & Integration

- Mobile app development

- Backend API development

- Dashboard development

Phase 4: Testing & Quality Assurance

- Functional testing

- Offline-online sync testing

- Performance and security testing

Phase 5: Deployment & Knowledge Transfer

- Production deployment

- Documentation handover

- Admin and supervisor orientation

## 7. Security & Data Protection

The system will ensure:

- Secure authentication and authorization

- Encrypted data transmission (HTTPS)

- Controlled access to sensitive data

## 8. Deliverables

The key deliverables include:

- Android mobile application (production-ready)

- Backend API services

- Supervisor web dashboard

- Compensation calculator module

- Technical documentation

- Deployment and configuration guides

- Post-Launch Support (3 months bug-fixing)

## 9. Timeline

Overall project duration: 8 weeks

## 10. Conclusion

The proposed solution delivers a robust, scalable, and offline-ready digital platform, designed specifically for field-level operations and supervisory oversight.

By combining an Android-first mobile application, secure backend services, and a powerful monitoring dashboard, the system ensures operational efficiency, transparency, and future scalability.