Technical Proposal

Corporate Website Redesign & Redevelopment

WordPress Custom Theme, Elementor Pro, SEO-First Architecture, English & Arabic RTL Support

Prepared by: Riseup Labs

# 1. Executive Summary

The client intends to redesign and redevelop its corporate website with a modern visual experience, SEO-first page architecture, fast frontend performance, and bilingual English-Arabic capability. The proposed solution is a WordPress-based corporate website using a custom theme foundation with Elementor Pro templates for controlled content editing. The Arabic version will include right-to-left layout support and a language switcher so users can access corresponding English and Arabic pages.

# 2. Understanding of Requirements

Redesign the corporate website with modern, professional UI/UX aligned with the shared design references.

Develop the website in WordPress using a custom theme and Elementor Pro as the page builder.

Support English and Arabic content with RTL layout handling and a visible language switcher.

Implement an SEO-focused architecture with service and sub-service pages targeting relevant search keywords.

Prepare individual service pages so they can function as PPC landing pages with clear conversion-focused structure.

Optimize frontend delivery for Core Web Vitals, page speed, and mobile usability.

Allow the client team to manage pages, service content, testimonials, case studies, images, and basic SEO metadata from the CMS.

# 3. Project Objectives

| Objective | Description |
| --- | --- |
| Modern UI/UX | Deliver a polished corporate website experience inspired by premium digital agency and consulting websites. |
| SEO Readiness | Create a crawlable, keyword-focused page structure with optimized metadata, heading hierarchy, internal linking, and sitemap readiness. |
| Multilingual Reach | Enable English and Arabic users to browse localized pages with correct LTR/RTL behavior. |
| Performance | Build with lightweight templates, optimized media, caching, and frontend optimization to support fast loading. |
| CMS Control | Provide reusable page templates and editable content sections so the client can maintain the website after launch. |

# 4. Proposed Scope of Work

## 4.1 Design Scope

UI/UX direction based on the approved brand style and provided website references.

Responsive web design for desktop, tablet, and mobile layouts.

Template-based design system for reusable sections such as hero, service overview, benefits, process, testimonials, case studies, CTA, and contact form blocks.

Design coverage for the expected main templates: homepage, service landing page, sub-service page, about/company page, case study page, blog/insights page, contact page, and standard content page.

Dedicated Arabic layout review for spacing, alignment, navigation, buttons, and form direction.

## 4.2 Development Scope

WordPress CMS installation and configuration on the selected hosting environment.

Custom theme setup with clean structure, global styles, reusable components, and Elementor Pro compatibility.

Elementor Pro template implementation for approved page types and reusable sections.

Creation of main pages, service pages, and sub-service pages based on the approved sitemap and provided content.

Multilingual setup for English and Arabic, including language switcher and translation relationship mapping.

Contact form setup with required fields and notification routing.

Blog/insights, testimonials, and case study content structures if included in the approved sitemap.

Yoast SEO Premium compatible configuration for metadata, XML sitemap readiness, canonical handling, and basic structured data support.

Performance optimization setup, including image optimization, caching, asset optimization, lazy loading, and responsive media handling.

## 4.3 Content Scope

Client-provided content will include images, service descriptions, testimonials, case studies, core business content, and any approved brand assets.

Supporting/filler content may be drafted by AI or a content writer, subject to client review and approval before publishing.

Arabic content creation, Arabic copywriting, and Arabic translation review should be handled as a separate content workstream if the client does not provide finalized Arabic copy.

## 4.4 Sitemap-Based Feature List and Page Scope

The attached TAD Gulf Website - SEO & Sitemap file defines the website page structure, homepage content elements, service category pages, sub-service SEO pages, location pages, blog, work/case study pages, careers, and contact page elements. The implementation will follow this sitemap as the approved page and feature scope while keeping page templates reusable and cost-controlled.

| Feature / Page Area | Included Scope from Sitemap | Implementation Approach |
| --- | --- | --- |
| Homepage | Hero section, quick overview, main services, digital/other services, featured work/case studies, clients/brands, testimonials, and primary CTA. | Implemented as a conversion-focused landing page using reusable Elementor sections. |
| About / Agency | Company overview, vision and mission, leadership/team, why choose us, clientele/associations. | Structured as a standard corporate profile page with trust-building sections. |
| Services Main Page | Central service index showcasing all service categories and linking to sub-service pages. | Built as the SEO hub for all service areas with clear navigation and internal links. |
| Service Category Pages | Brand Activation, Experiential Marketing, Sales Promotions, Event Management Services, Production & Fabrication, Digital Marketing, Creative Design, Videography & Photography, Marketing Audits, Merchandising, and Staffing. | Built using reusable service category template with service overview, value points, proof/CTA, and related sub-service links. |
| Sub-Service SEO Pages | Dedicated pages for keyword-focused sub-services such as In-store Activation, Corporate Events, POSM Production, SEO/GEO/ASO, Social Media Marketing, 3D Design, Photography, Mystery Shopping, Sales Promoters, and related sitemap items. | Implemented using a lean SEO landing-page template to avoid unnecessary custom development for every page. |
| Locations | UAE, Kuwait, Qatar, Oman, Bahrain, KSA, and GCC & Levant pages. | Location landing pages will support regional service visibility and inquiry flow. |
| Blogs / Insights | Blog listing and article detail structure. | CMS-managed publishing area to support future SEO content. |
| Work & Case Studies | Case study landing structure with Brand Activation, Sales Promotion, Event Management, and Digital Marketing case study categories. | Proof-focused templates connected to relevant service pages. |
| Careers | Open positions and life at company sections. | Simple CMS-editable careers page without advanced recruitment workflow. |
| Contact Us | Inquiry form, all market office addresses, map integration, phone, and email. | Lead capture and contact information page with responsive layout and form notifications. |

### Service and Sub-Service Page Scope

The following service page structure will be implemented from the attached sitemap. Sub-service pages with minimal content will use a standardized SEO landing-page layout to maintain development efficiency and avoid unnecessary custom page work.

| Service Category | Sub-Service Pages / Scope |
| --- | --- |
| Brand Activation | In-store Activation; Mall Activation; Outdoor Activation; Retail Activation |
| Experiential Marketing | Main category page as per sitemap |
| Sales Promotions | In-store Promotions; Sampling Promotions; Outdoor Promotions; Brand Talk Promotions |
| Event Management Services | Corporate Events; Product Launches; Exhibitions & Trade Shows; Conferences & Seminars; Virtual & Hybrid Events |
| Production & Fabrication | Point of Sale Materials Production; Exhibition Stand Production; Display Unit Production; Kiosks Production; Marketing Materials Production; Interior Fit-outs |
| Digital Marketing | Website Design & Development; SEO, GEO & ASO; Social Media Marketing; Influencer Marketing; Performance Marketing; Content Creation |
| Creative Design | Branding Design; 3D Design; 2D Design; Stand Design |
| Videography & Photography | Corporate Video Production; Event Video Production; 2D & 3D Animation; Social Media Video Production; TV Commercial Production; Photography; AI Video Production |
| Marketing Audits | POSM Inspections; Mystery Shopping; Digital Audits |
| Merchandising | Main category page as per sitemap |
| Staffing | Sales Promoters; Brand Ambassadors; Models; Hostesses; Event Staff; Artists & Entertainers |

# 5. Proposed Information Architecture and Sitemap Approach

The sitemap will be implemented based on the client-approved structure. Because the sitemap contains multiple service and sub-service pages, the implementation should follow a parent-child architecture that allows the website to target service keywords without creating unnecessary page design variations.

## 5.1 Recommended SEO Structure

| Page Type | SEO/UX Purpose |
| --- | --- |
| Homepage | Brand positioning, summary of services, proof points, case studies/testimonials, and primary conversion paths. |
| Service Category Pages | High-value service hubs that explain the broader service area and link to related sub-services. |
| Sub-Service Pages | Focused SEO keyword pages using a lean landing-page structure with unique copy, CTA, and internal links. |
| Case Studies | Proof-oriented pages connected to relevant services. |
| Insights / Blog | Optional content publishing area if included in the sitemap, supporting SEO topics and internal linking. |
| Contact | Lead capture page with contact details, enquiry form, and conversion tracking readiness. |

## 5.2 Sitemap Restructuring Recommendation

Keep distinct sub-service pages only when they target a clear and unique service intent or PPC keyword.

Avoid creating multiple near-duplicate pages with only small keyword changes, as this can weaken SEO quality and increase maintenance effort.

Use service category pages as hubs and link sub-service pages under the relevant parent service.

For pages with minimal content, use a consistent lean landing-page template rather than custom design for every page.

Add internal links between service pages, case studies, and contact sections to support both SEO and conversion journeys.

# 6. Proposed Technical Approach

## 6.1 WordPress Architecture

Use WordPress as the primary CMS to support page, service, case study, blog, and media management.

Develop a custom theme foundation to control global layout, performance assets, typography, colors, header, footer, and template structure.

Use Elementor Pro for reusable page templates and editable sections, limiting unnecessary widgets and heavy animation effects.

Create reusable content structures for services, sub-services, case studies, testimonials, and CTAs to reduce repetitive manual page work.

Maintain a controlled plugin strategy to reduce compatibility, security, and performance risks.

## 6.2 Elementor Implementation Approach

Build global design tokens for typography, colors, spacing, buttons, forms, and section containers.

Use Elementor Pro templates for homepage sections, service landing pages, sub-service pages, blog/case study detail pages, header, footer, and CTA blocks.

Use Flexbox/container-based Elementor layout instead of nested sections where possible to reduce DOM size.

Avoid unnecessary motion effects, excessive widgets, and third-party Elementor add-ons unless specifically approved.

Use reusable templates and dynamic fields where useful, while keeping the editing workflow simple for the client team.

## 6.3 Arabic and RTL Implementation Approach

Configure English and Arabic as the primary website languages.

Add a language switcher in the header and/or footer to connect translated page equivalents.

Enable RTL direction for Arabic pages and test header navigation, buttons, forms, icons, sliders, spacing, and responsive layouts.

Use RTL-compatible theme styles and adjust custom CSS where visual mirroring is required.

Map English pages to Arabic equivalents to support search indexing and user navigation.

## 6.4 SEO Optimization Approach

Set SEO-friendly URL slugs for service and sub-service pages based on the approved sitemap.

Apply a clean heading hierarchy using one H1 per page, structured H2/H3 sections, and scannable service content blocks.

Configure Yoast SEO Premium compatibility for page metadata, canonical URLs, XML sitemaps, breadcrumbs, and schema support.

Prepare each service page with landing-page sections suitable for PPC traffic: headline, value proposition, service overview, benefits, process, proof points, CTA, and enquiry form.

Add image alt text, internal links, and page-specific metadata for English and Arabic pages.

Prepare the website for Search Console submission and post-launch indexing review.

## 6.5 Performance Optimization Strategy

Optimize images before upload and serve responsive sizes where possible.

Use lazy loading for non-critical images and media.

Configure page caching, browser caching, database optimization, and optional CDN delivery.

Minimize unnecessary CSS/JS, reduce unused widgets, and avoid unnecessary plugin overlap.

Preload critical fonts or use locally hosted fonts where suitable to reduce render delay.

Test Core Web Vitals indicators such as LCP, INP, and CLS during staging and before launch.

## 6.6 CMS and Content Management Approach

Create editable templates so the client can update service copy, images, testimonials, case studies, and contact information.

Organize media with optimized naming and alt text conventions.

Create a simple admin content structure for pages, services, case studies, testimonials, and blog/insights if included in the sitemap.

Provide a short handover guide covering page editing, media updates, SEO metadata, language switcher usage, and content publishing workflow.

# 7. Proposed Technical Stack

| Layer | Recommended Technology | Purpose |
| --- | --- | --- |
| CMS | WordPress | Primary website content management system. |
| Theme Layer | Custom WordPress Theme | Controls global layout, styling, templates, performance assets, and Elementor compatibility. |
| Page Builder | Elementor Pro | Reusable templates and editable page sections for client-friendly maintenance. |
| Backend Runtime | PHP 8.x | WordPress-compatible server-side runtime. |
| Database | MySQL 8.x or MariaDB | Stores pages, posts, custom content, media references, menus, and settings. |
| Frontend | HTML5, CSS3, JavaScript | Responsive frontend, RTL styles, forms, interactions, and performance optimization. |
| SEO | Yoast SEO Premium Compatible | Metadata, XML sitemap readiness, breadcrumbs, canonical settings, and schema support. |
| Multilingual | WPML or Polylang Pro | English/Arabic content management, language switcher, translation relationships, RTL support. |
| Forms | Elementor Forms or approved form plugin | Enquiry/contact form creation and notification setup. |
| Performance | Caching plugin, image optimizer, optional CDN | Page caching, asset optimization, image compression, and delivery improvement. |
| Analytics Readiness | GA4/GTM integration readiness | Tracking implementation can be configured if client provides IDs. |
| Hosting | Managed WordPress hosting with SSL | Staging, backups, caching, PHP 8.x, database, and secure deployment support. |

# 8. Technical Diagrams

## 8.1 Proposed Website Architecture

Figure 1: Proposed WordPress website architecture using custom theme, Elementor templates, controlled plugins, caching/CDN, and client CMS management.

## 8.2 Multilingual SEO and RTL Flow

Figure 2: English-Arabic delivery flow showing translation mapping, language switcher, RTL QA, SEO metadata, hreflang mapping, and performance validation.

## 8.3 Implementation Methodology Flow

Figure 3: Controlled implementation workflow from discovery through design, development, multilingual/SEO setup, QA, and launch.

# 9. Development Methodology

A structured iterative delivery methodology is recommended. Each phase will have a clear output and approval checkpoint so the project remains focused, predictable, and aligned with the approved sitemap and content availability.

| Phase | Activity | Key Output |
| --- | --- | --- |
| Phase 1 | Discovery and Planning | Confirm sitemap, page list, content availability, brand assets, SEO page priorities, and approval workflow. |
| Phase 2 | UX/UI Design | Prepare UI direction, responsive templates, and reusable section patterns for approval. |
| Phase 3 | WordPress Setup | Configure WordPress, custom theme base, Elementor Pro, global styles, menus, and CMS structure. |
| Phase 4 | Page Development | Develop homepage, service templates, sub-service templates, standard pages, contact forms, and reusable blocks. |
| Phase 5 | Multilingual and SEO Setup | Set up English/Arabic pages, RTL styles, language switcher, SEO metadata, sitemap, and internal linking. |
| Phase 6 | QA and Launch | Perform responsive, browser, SEO, content, RTL, form, performance, and deployment testing. |

# 10. Deliverables

| Deliverable | Expected Output |
| --- | --- |
| Project kickoff and requirement confirmation notes | Approved scope baseline |
| Finalized website sitemap and page list | Page structure for development |
| Responsive UI/UX design templates | Designs for core page types |
| WordPress custom theme setup | Theme foundation and global layout |
| Elementor Pro templates and reusable sections | Editable page templates and components |
| Developed English website pages | Approved English content implementation |
| Developed Arabic website pages | Arabic pages with RTL layout |
| Language switcher and multilingual mapping | Connected English/Arabic page navigation |
| SEO-ready configuration | Metadata, heading structure, sitemap readiness, image alt text, internal linking |
| Contact form setup | Lead capture and notification configuration |
| Performance optimization setup | Caching, image optimization, frontend optimization checks |
| QA report | Issues list, resolution status, and launch readiness |
| Deployment support | Final website launch to approved hosting/server |
| CMS handover guide | Basic client training document for content editing and SEO fields |
| Sitemap-based feature and page scope matrix | Confirmed implementation list for main pages, service pages, sub-service pages, locations, blogs, case studies, careers, and contact elements |
| Service and sub-service SEO page templates | Reusable landing-page template for category and sub-service pages |
| Location page template setup | CMS-editable regional landing pages for UAE, Kuwait, Qatar, Oman, Bahrain, KSA, and GCC & Levant |

# 11. Testing and Quality Assurance

| QA Area | Testing Coverage |
| --- | --- |
| Functional Testing | Menus, buttons, links, forms, language switcher, CMS templates, contact notifications. |
| Responsive Testing | Desktop, tablet, and mobile views for English and Arabic layouts. |
| Cross-Browser Testing | Latest Chrome, Safari, Firefox, and Edge on standard viewport sizes. |
| RTL Testing | Arabic page alignment, navigation direction, form fields, icons, spacing, buttons, and visual consistency. |
| SEO QA | Metadata, URL slugs, headings, image alt text, sitemap readiness, canonicals, internal links, and indexability checks. |
| Performance QA | Image size, cache behavior, Core Web Vitals checks, asset optimization, and page speed review. |
| Content QA | Content placement, spelling review based on client-approved copy, media placement, and page consistency. |
| Security and Deployment QA | SSL, admin access review, plugin updates, backup readiness, and live deployment verification. |

# 12. Third-Party Licensing Requirements

| License / Service | Status | Purpose |
| --- | --- | --- |
| Elementor Pro | Required | Page builder and theme/template building capability. |
| Yoast SEO Premium | Required if premium SEO tooling is expected | SEO metadata, redirects, internal linking support, and advanced SEO workflow compatibility. |
| WPML or Polylang Pro | Required or recommended | English-Arabic multilingual setup, language switcher, translation management, and page mapping. |
| Caching / Performance Plugin | Recommended | Page caching, asset optimization, lazy loading, and performance support. |
| Image Optimization Plugin | Recommended | Compression and optimized image delivery. |
| Hosting, SSL, CDN, Backup | Required / Recommended | Stable server environment, security, speed, backups, and deployment support. |

# 13. Assumptions, Dependencies, and Risk Mitigation

## 13.1 Assumptions

The client will provide final sitemap, brand guidelines, images, core business content, service descriptions, testimonials, and case studies.

Arabic content will either be provided by the client or handled through a separate content workstream.

Hosting, domain, SSL, plugin licenses, and administrative credentials will be provided or approved before deployment.

Major structural changes after design approval may affect the delivery timeline.

## 13.2 Key Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Large sitemap with thin pages | SEO quality may be reduced if many pages have minimal or duplicate content. | Use a parent-child sitemap and lean but unique sub-service page template. |
| Elementor performance overhead | Heavy widgets, nested sections, and too many add-ons can slow pages. | Use containers, reusable templates, minimal add-ons, optimized assets, and caching. |
| Arabic RTL layout issues | Menus, icons, sliders, forms, and spacing may need manual RTL fixes. | Perform dedicated Arabic/RTL QA on desktop and mobile. |
| Content delay | Page implementation and QA can be delayed if content is not ready. | Start with approved priority pages and use placeholders only where approved. |
| Plugin conflicts | Multiple plugins may affect speed or compatibility. | Use a controlled plugin stack and test on staging before launch. |

# 14. Similar WordPress Experiences

Riseup Labs: https://riseuplabs.com/

# GigaBPO: https://gigabpo.com/

# Gigatester: https://gigatester.com/

# Applian: https://appilian.com/ 
WriteRush: AI Content Assistant: https://riseuplabs.com/writerush/

ContentOS: AEO & GEO Content Automation: https://riseuplabs.com/contentos/

CodeCanel: https://riseuplabs.com/codecanel/

Lipsumhub: Dummy Text Generator Platform: https://riseuplabs.com/lipsumhub/

Dekko ISHO: https://riseuplabs.com/dekkoisho/

Rise Above Donation Platform: https://riseuplabs.com/rise-above-foundation-cebu/

Shanti Jewels eCommerce Website: https://riseuplabs.com/shaanti-jewels/

# 15. Conclusion

The proposed approach delivers a modern, SEO-ready, bilingual corporate website using WordPress, custom theme architecture, Elementor Pro templates, and controlled plugin usage. The implementation prioritizes reusable page structures, high-performance frontend practices, Arabic RTL compatibility, PPC-ready service pages, and manageable CMS workflows. This provides the client with a professional corporate website that can support organic search, paid campaign landing pages, and ongoing content management without introducing unnecessary functionality beyond the stated requirements.